| Meeting Agenda [M3\_01] |
| --- |

|  |  |
| --- | --- |
| Location: | San Pablo Catholic University |
| Date: | 15/05/2018 |
| Time:  Type: | 10:00 – 11:30 am  Exhaustive Meeting |

# Agenda details:

## Define new roles.

### Selects a different person in a role for the second part of the SPFG project. Selection was defined as follow:

### Project Manager:

### Alonso Jesús Cerpa Salas -> José David Mamani Vilca.

### Developer:

### Percy Maldonado Quispe -> Alonso Jesús Cerpa Salas

### Designer and Analyst:

### José David Mamani Vilca -> Percy Maldonado Quispe.

## Use Case Diagram observation.

### Some use cases were under observation since the time to deadline is pretty near. It was decided to erase two of them and left the others under observation:

### [Erased] Send Message (UC-SM).

### [Erased] Manage Periodic Incomes/Expenses (UC-MPIE).

### [Under Observation] Search User (UC-SU).

### [Under Observation] Personalize (UC-P).

### Erased use cases will affect subsequent diagrams (Such as Sequence Diagrams, Class Diagram, Entity Diagram, etc.). So an upgrade in those diagrams was designated to the designer.

## Different function names in code, class diagram and sequence diagram.

### A standardization was talked between designer and developer. Function names will be change in code and class diagram.